DAMG 7245 — Big Data and Intelligent Analytics

Northeastern University  |  Spring 2026

MedSignal

Real-Time Drug Safety Signal Detection Platform

| Member | Role |
| --- | --- |
| Samiksha Rajesh Gupta | Data Engineering Lead |
| Prachi Ganpatrao Pradhan | LLM / Agent Engineer |
| Siddharth Rakesh Shukla | Backend, Frontend & QA Lead |

Attestation: We attest that we haven’t used any other students’ work in our assignment and abide by the policies listed in the student handbook.

Member 1: 33.3%  |  Member 2: 33.3%  |  Member 3: 33.3%

# 1. Title

MedSignal: A Real-Time Drug Safety Signal Detection Platform Using Streaming NLP, Multi-Agent LLM Pharmacovigilance, and Retrieval-Augmented Generation over Medical Literature

# 2. Introduction

## 2.1 Background

The United States FDA receives over 2 million adverse event reports annually through its Adverse Event Reporting System (FAERS) — one of the largest public health datasets in existence. These reports describe real patients experiencing real harm from marketed drugs. Yet the process of translating them into actionable safety warnings remains fundamentally manual, slow, and resource-constrained.

Pharmacovigilance — the science of detecting, assessing, and preventing adverse drug effects — is the discipline that bridges raw reports and public safety. When a new safety signal emerges, the detection lag between when evidence first appears in FAERS and when the FDA officially communicates a warning has been estimated at 6 to 24 months. During that window, patients continue to be exposed to preventable harm.

The Vioxx crisis of 2004 is the canonical example: cardiovascular risk evidence existed in FAERS data for years before the drug was withdrawn. An estimated 88,000 to 140,000 heart attacks occurred during the detection gap. The problem was not a lack of data — it was a lack of infrastructure to process it intelligently and at scale.

Today, pharmacovigilance teams rely on two primary methods: Proportional Reporting Ratio (PRR) statistical analysis and manual case review. Both are batch-oriented, computationally limited, and incapable of synthesizing signal evidence across heterogeneous sources automatically. No existing open tool integrates FAERS statistical signals with medical literature retrieval and generates citation-grounded safety assessments automatically.

## 2.2 Objective

MedSignal aims to reduce pharmacovigilance detection lag by building a platform that:

- Big data engineering component: Streams and processes 16 million FDA FAERS adverse event records using Apache Kafka and Spark Structured Streaming. Drug-symptom co-occurrence extraction and PRR/ROR statistical scoring run in parallel across millions of records using Spark.

- Significant LLM use: Deploys a three-agent LLM pipeline — a Signal Detector that statistically validates drug-symptom pairs, a Literature Retriever that performs RAG over 28,000 PubMed abstracts via ChromaDB, and a Severity Assessor that produces a structured citation-grounded safety brief with a composite Signal Severity Score.

- Cloud-native architecture: Fully containerized on Docker Compose with Kafka, Spark, PostgreSQL, ChromaDB, Redis, FastAPI, Streamlit, and Airflow. AWS deployment is a documented stretch goal for Week 3.

- User-facing application: A React + Tailwind single-page application where pharmacovigilance professionals can monitor live signal timelines, read AI-generated safety briefs with full citation trails, and submit human validation decisions through a structured HITL interface.

# 3. Project Overview

## 3.1 Cloud Infrastructure

MedSignal is developed and demonstrated on a fully local Docker Compose environment. All services run in containers on a single machine — no cloud account is required for development, evaluation, or the professor demo. Cloud equivalents are documented as the production deployment path.

| Layer | Local (development + demo) | Cloud equivalent (production path) |
| --- | --- | --- |
| Container orchestration | Docker Compose | AWS ECS or Kubernetes |
| Message broker | Kafka (Bitnami Docker image) | AWS MSK |
| Stream processing | Spark local mode (spark-local) | AWS EMR |
| File storage | MinIO (S3-compatible, Docker) | AWS S3 |
| Data warehouse | PostgreSQL (Docker) | AWS RDS PostgreSQL |
| Vector store | ChromaDB (persistent local volume) | ChromaDB Cloud or Weaviate |
| Caching | Redis (Docker) | AWS ElastiCache |
| API hosting | FastAPI (Docker, port 8000) | AWS ECS + ALB |
| Frontend hosting | React dev server (Docker, port 3000) | AWS Amplify or CloudFront + S3 |
| Pipeline orchestration | Airflow (Docker Compose) | AWS MWAA |

Why local-first: AWS deployment introduces IAM configuration, networking policies, and billing risk that consume development time without improving graded deliverables. Every Docker service maps 1:1 to its cloud equivalent, so the architecture is production-ready in design even when run locally. AWS deployment is a documented Week 3 stretch goal contingent on all core functionality being complete.

### Storage Architecture

| Storage layer | Technology | What is stored |
| --- | --- | --- |
| Raw file storage | MinIO (local) / S3 (production) | FAERS ZIP files, processed FAERS parquet files, PubMed abstracts backup |
| Relational warehouse | PostgreSQL | All structured data — signals, PRR scores, agent traces, HITL decisions, audit trail |
| Vector store | ChromaDB (persistent Docker volume) | 300K PubMed abstract embeddings (768-dim, S-PubMedBert-MS-MARCO in production; 384-dim MiniLM-L6-v2 in prototype). Estimated storage: ~600–800MB for prototype, ~2GB for production corpus. Sub-200ms query latency at 300K vectors confirmed in ChromaDB benchmarks. |
| Cache | Redis | Hot signal cache (60s TTL), RxNorm lookup cache, FAERS deduplication Bloom filter |
| Message bus | Kafka topics | faers_cases, reddit_posts, signals_flagged |

## 3.2 Scope

### In-Scope

- Data sources: FDA FAERS (16M records, 2023–2024, 8 quarterly dumps), PubMed/MEDLINE abstracts (28,014 targeted abstracts for 10 golden signal drugs), ClinicalTrials.gov adverse event tables (live REST API), Reddit health forums (PRAW live stream, Pushshift historical archive)

- ETL pipelines: Kafka producers for FAERS replay and Reddit live stream. Spark pipeline for 7-file join, RxNorm drug name normalization, PRR/ROR computation. Airflow DAGs for FAERS batch load and PubMed embedding refresh. Embedding pipeline to ChromaDB.

- LLM components: Three-agent pharmacovigilance pipeline (Signal Detector → Literature Retriever → Severity Assessor), RAG over 28,000 PubMed abstracts, structured output generation with Pydantic schema enforcement, citation grounding validation, confidence-gated retry loop.

- Infrastructure: PostgreSQL (data warehouse), ChromaDB (vector store), Redis (caching + deduplication), Docker Compose (local orchestration), FastAPI (REST API), Streamlit (dashboard), Airflow (pipeline orchestration).

- Guardrails and HITL: HIGH and CRITICAL signals require human reviewer approval before publication. All LLM citations validated against ChromaDB source PMIDs. Confidence thresholding with automatic retry.

- Evaluation: 10 historical known drug safety signals as golden set. Compare MedSignal’s earliest detection date against FDA official communication date. NER quality evaluated against n2c2 annotations. RAG retrieval quality evaluated against pharmacist-annotated relevance judgments.

### Out-of-Scope

- Real-time FDA FAERS streaming (FAERS is released quarterly — MedSignal replays historical records through Kafka to simulate streaming)

- Regulatory submission preparation or clinical trial design

- Non-English adverse event processing

- Mobile application or EHR integration

- AWS deployment (documented as stretch goal only)

## 3.3 Stakeholders / End Users

| Stakeholder | How They Use MedSignal |
| --- | --- |
| Pharmacovigilance Analyst | Monitors live signal dashboard daily, investigates flagged drug-symptom pairs, reads AI-generated safety briefs |
| Clinical Reviewer (Physician/Pharmacist) | Reviews HIGH and CRITICAL signals in the HITL queue, approves or rejects before publication |
| Research Analyst | Monitors detection lag performance, token costs, false positive rates across the golden evaluation set |

# 4. Problem Statement

## 4.1 Current Challenges

- Data fragmentation: Data fragmentation: Adverse event signals are distributed across FAERS, clinical trial results, peer-reviewed literature, and patient communities. No open platform integrates all four sources automatically. Pharmacovigilance teams manually reconcile these sources, a process taking days to weeks per signal investigation.

- Manual workflows: Manual workflows: The FDA’s current disproportionality analysis (PRR/EBGM) produces ranked drug-symptom pairs but cannot explain why a signal is clinically significant or retrieve supporting evidence automatically. Human reviewers must manually search PubMed — a process taking hours per signal — before any clinical interpretation can begin.

- Lack of intelligent automation: Lack of intelligent automation: No existing open system uses LLM agents to synthesize FAERS statistical signals with medical literature context and generate citation-grounded safety briefs automatically. The gap between statistical signal detection and clinical interpretation remains entirely human-dependent.

- Big-data bottlenecks: Big-data bottlenecks: FAERS quarterly dumps contain millions of adverse event reports across 7 relational ASCII files requiring multi-file joins, rolling window aggregations, and PRR computation across all drug-symptom pairs simultaneously. At 16 million records across 8 quarters, this exceeds what single-machine tools like pandas can process without running out of memory or taking prohibitive time. Distributed computing is required.

- LLM-related bottlenecks: LLM-related bottlenecks: Without RAG grounding, LLMs hallucinate citations and produce unverifiable clinical claims. Without structured output enforcement, LLM responses cannot be reliably parsed or validated. Without a confidence-gated retry loop, low-quality outputs are indistinguishable from high-quality ones at the system level.

- Detection lag: Detection lag: Published research estimates the average time from first statistically detectable signal in FAERS to official FDA communication at 6–24 months. During this window patients continue to be exposed to unrecognized drug risks.

## 4.2 Opportunities

- Scalable streaming pipelines: Scalable streaming pipelines: Replacing quarterly batch processing with a Kafka + Spark streaming architecture allows MedSignal to process new FAERS cases within hours of ingestion rather than months.

- LLM-assisted clinical interpretation: LLM-assisted clinical interpretation: A three-agent LangGraph pipeline collapses hours of manual signal investigation into minutes.

- Automated decision-making with guardrails: Automated decision-making with guardrails: The Signal Severity Score (SSS) framework combines four independent evidence streams into a single composite score with defined severity tiers and automatic HITL routing.

- Near-real-time insights from patient communities: Near-real-time insights from patient communities: Reddit health forums surface patient-reported adverse experiences 4–6 weeks before those same events appear in formal FAERS submissions.

- RAG-grounded evidence retrieval: RAG-grounded evidence retrieval: A ChromaDB vector store of 28,000 PubMed abstracts enables instant semantic retrieval of the most relevant clinical evidence for any drug-symptom pair.

- Measurable reduction in detection lag: Measurable reduction in detection lag: Running MedSignal retrospectively against 10 historical golden signals produces a concrete, defensible detection lead time in days.

# 5. Methodology

## 5.1 Data Sources

| Source | Access | Volume | Role |
| --- | --- | --- | --- |
| FDA FAERS (2023 Q1 – 2024 Q4) | Free quarterly bulk download — fis.fda.gov. No credentials. ASCII pipe-delimited format. | ~520MB compressed, ~4–5GB uncompressed, ~16M records across 7 files per quarter | Primary signal detection corpus. Requires Spark for distributed join + PRR aggregation. |
| PubMed/MEDLINE | Free NCBI E-utilities API. Free API key raises rate limit from 3 to 10 req/sec. | Prototype: 28,014 abstracts (~150MB). Production target: 50K–100K abstracts. | RAG knowledge base for Agent 2. Embedded into ChromaDB using biomedical sentence transformer. |
| ClinicalTrials.gov | Free REST API v2. No credentials. Paginated JSON responses. | ~500 completed trials for 10 golden signal drugs, ~10K AE records | TrialScore component of SSS formula. Called live by Agent 1 on demand. |
| Reddit (r/pharmacy, r/ChronicPain, r/AskDocs) | PRAW live stream — free Reddit developer account. Fallback: simulated replay from local JSONL archive if API rate limits during demo. | Variable — live stream, no pre-download required | PatientScore component of SSS (weight 0.20). Surfaces adverse events 4–6 weeks before formal FAERS submissions. |
| RxNorm (NIH) | Free REST API — rxnav.nlm.nih.gov. No credentials. | Called live during Spark processing — not pre-downloaded | The downloaded corpus does not include a drug_name field. Production pipeline infers drug assignment via keyword matching against RxNorm canonical names and brand name synonyms, consistent with the normalisation step applied to FAERS drug records. |

Scale justification: 16 million FAERS records across 7 relational files requiring multi-file joins, rolling 90-day window aggregations, and PRR computation across all drug-symptom pairs simultaneously cannot be processed in pandas on a single machine without memory exhaustion or prohibitive runtime. Spark Structured Streaming with distributed parallel execution is required. The 50K–100K PubMed abstract RAG corpus further justifies the big data framing — embedding generation at this scale runs as a scheduled Airflow job, not an interactive process.

## 5.2 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Message broker | Apache Kafka | Log-based architecture enables FAERS historical replay and absorbs ingestion bursts without backpressure reaching Spark |
| Stream processing | Spark Structured Streaming | Distributed parallel processing for 7-file join and PRR aggregation across 16M records. Course-standard big data tool. |
| NLP / NER | Spark NLP (en_ner_bc5cdr_md) | BC5CDR biomedical NER model purpose-built for drug and disease entity extraction. Runs as Spark UDF — no separate service. |
| Data warehouse | PostgreSQL | Sufficient for data volume. Runs in Docker at zero cost. JSONB for SafetyBrief storage. No account, no credits, no demo-day dependency risk. |
| Vector store | ChromaDB | ChromaDB (dense HNSW) + BM25 (sparse), fused via Reciprocal Rank Fusion — hybrid retrieval chosen because zero overlap was observed between dense and sparse retrievers across all test queries, confirming the two methods find genuinely different evidence. |
| Caching | Redis | Bloom filter for 16M FAERS record deduplication. Hot signal cache (60s TTL). RxNorm lookup cache to prevent redundant API calls. |
| Orchestration | Airflow | Two DAGs: FAERS batch load (multi-step with failure dependencies) and PubMed embedding refresh (Snowflake/ChromaDB sync dependency). |
| LLM | GPT-4o via OpenAI API | Structured JSON output mode with Pydantic enforcement. Long context window for 10-paper synthesis. Hard $50 spend limit set on account creation. |
| Backend API | FastAPI | Async-native Python. Pydantic integration validates all LLM outputs automatically. Auto-generates Swagger documentation. |
| Frontend | React + Tailwind | Component-based SPA. Full control over HITL validation workflow, signal timeline charts, and safety brief rendering with severity badges and inline citations. Calls FastAPI REST endpoints directly. |
| Containerization | Docker Compose | Single command starts entire stack. Identical environment across all team members. No cloud dependency for development or demo. |

## 5.3 Architecture

MedSignal is organized into five layers. Data flows top to bottom. No layer has knowledge of layers above it.

- Layer 1 — Data Sources: Layer 1 — Data Sources: Four inputs feed the platform. FAERS quarterly ZIPs and Reddit posts (via PRAW) publish to Kafka. ClinicalTrials.gov is called live by Agent 1 on demand. PubMed abstracts bypass Kafka entirely — they are processed through a one-time embedding pipeline that writes directly to ChromaDB, since they serve as a static RAG corpus.

- Layer 2 — Ingestion (Kafka): Layer 2 — Ingestion (Kafka): A single Kafka cluster with three topics: faers_cases, reddit_posts, and signals_flagged. The FAERS producer reads quarterly ZIPs, joins DEMO + DRUG + REAC + OUTC files on primaryid, and publishes one JSON message per case. The Reddit producer streams live posts via PRAW. Kafka decouples all producers from the Spark consumer, absorbing burst ingestion without backpressure.

- Layer 3 — Stream Processing (Spark): Layer 3 — Stream Processing (Spark): Spark consumes the faers_cases topic in micro-batches and runs three parallel branches: (A) Spark NLP BC5CDR NER extracts drug and symptom entities from free-text narratives, (B) RxNorm API normalizes drug name variants to canonical RxCUI identifiers, (C) PRR and ROR disproportionality scores are computed over rolling 90-day windows. Drug-symptom pairs above threshold (PRR ≥ 2.0, case count ≥ 3) are published to the signals_flagged topic and written to PostgreSQL.

- Layer 4 — Agent Pipeline (LangGraph): Layer 4 — Agent Pipeline (LangGraph): Three agents operate as nodes in a LangGraph state machine with typed Pydantic state and direct conditional edges — no supervisor node. Agent 1 (Signal Detector) validates statistical significance and generates PubMed search queries via MCP tool calls. Agent 2 (Evidence Retriever) performs iterative semantic search over ChromaDB with up to 3 query reformulation attempts if cosine similarity falls below 0.75. Agent 3 (Severity Assessor) synthesizes statistics, literature evidence, and patient outcome data into a structured SafetyBrief using the SSS composite formula. A direct conditional edge from Agent 3 back to Agent 2 triggers when output confidence falls below 0.75, requesting deeper retrieval before a final brief is produced. All tool calls are made through the FastMCP server which exposes FastAPI endpoints as structured agent tools.

- Layer 5 — Serving: Layer 5 — Serving: FastAPI exposes 12 REST endpoints consumed by the React frontend. PostgreSQL stores all structured data. ChromaDB serves Agent 2 semantic queries. Redis caches hot signals and deduplicates FAERS records. All services run under Docker Compose.

### Application Views

- Signal feed: Signal feed — live table of flagged signals with severity badges, PRR scores, and trend indicators. Auto-refreshes every 30 seconds via polling.

- Signal detail: Signal detail — full SafetyBrief display with SSS component breakdown, inline PMID citations, PRR trend chart (Recharts), and supporting abstracts list.

- HITL review queue: HITL review queue — structured approval interface for HIGH and CRITICAL signals. Approve / Reject / Modify buttons, notes textarea, SLA countdown timer, past decisions audit trail.

- Drug search: Drug search — autocomplete search over all flagged drug-symptom pairs. PRR trend chart, Reddit mention timeline, linked clinical trials.

- Evaluation: Evaluation — 10 golden signals comparison table. MedSignal first flag date vs FDA communication date. Detection lag bar chart.

- System health: System health — Kafka, PostgreSQL, ChromaDB, Redis status. Records processed counter. Daily token usage by agent. Cumulative cost tracker.

### Signal Severity Score (SSS) — Original Analytical Framework

MedSignal’s core analytical contribution is a four-dimensional composite score combining independent evidence streams:

SSS = 0.40 × StatScore + 0.30 × LitScore + 0.20 × PatientScore + 0.10 × TrialScore Fallback (PatientScore = 0, Reddit unavailable): SSS = 0.50 × StatScore + 0.35 × LitScore + 0.15 × TrialScore

- StatScore (0.40): StatScore (0.40): Normalized PRR/ROR — the primary statistical signal strength

- LitScore (0.30): LitScore (0.30): PubMed RAG evidence quality — cosine similarity and citation count

- PatientScore (0.20): PatientScore (0.20): Reddit mention frequency normalized — real-world patient signal

- TrialScore (0.10): TrialScore (0.10): Clinical trial AE corroboration from ClinicalTrials.gov

Non-compensatory rule: StatScore = 0 caps SSS at WEAK regardless of other scores. A drug with strong Reddit mentions and literature support but no statistical signal is not published.

SSS normalization fallback: When the Reddit PRAW stream is unavailable and PatientScore defaults to 0, weights are automatically rebalanced to maintain a valid composite. The system operates correctly on three sources without any code changes.

| SSS Range | Severity | Action |
| --- | --- | --- |
| 0.00 – 0.25 | WEAK | Auto-logged, monitor only |
| 0.26 – 0.50 | MODERATE | Logged, watch for trend |
| 0.51 – 0.75 | HIGH | Human review required within 24 hours |
| 0.76 – 1.00 | CRITICAL | Immediate escalation, HITL gate blocks publication |

## 5.4 Data Processing and Transformation

Batch processing: FAERS historical data (8 quarterly ZIPs) is processed once via an Airflow-orchestrated Spark batch job. The pipeline joins 7 ASCII files on primaryid, filters to suspect drugs (drugcharacterization = 1), deduplicates case versions (keep latest), normalizes drug names via RxNorm, and computes PRR/ROR across the full 16M record corpus.

Streaming simulation: A Kafka producer replays processed FAERS records in chronological order at 10 records/second. Spark Structured Streaming recomputes PRR on 30-minute micro-batches. This is explicitly a simulation — FAERS data is released quarterly, not in real time. This distinction is stated clearly in all platform documentation.

Formats: FAERS ASCII pipe-delimited → Spark DataFrame → PostgreSQL (structured) + Kafka JSON (streaming). PubMed XML → parsed Python dict → Snowflake text + ChromaDB embedding.

Embedding generation: OpenAI text-embedding-3-small generates 1536-dimensional vectors for each abstract (~$0.20 total for 28K abstracts). Stored in ChromaDB with metadata: pmid, drug_name, pub_date, journal. Drug name metadata enables pre-filter before cosine similarity search.

### PRR Formula

PRR = (A / (A+B)) / (C / (C+D)) A = reports of Drug X with Symptom Y B = reports of Drug X without Symptom Y C = reports of all other drugs with Symptom Y D = reports of all other drugs without Symptom Y Signal threshold: PRR >= 2.0 AND case count A >= 3

Validation checkpoint: After Spark runs, drug_symptom_pairs is queried for finasteride-depression. Expected PRR ≈ 3.14. If this value is not produced, the join logic has a bug. No agent pipeline work begins until this checkpoint passes.

## 5.5 LLM Integration Strategy

### Agent 1 — Signal Detector

- Input: PRR score, ROR score, case count, window timestamps from drug_symptom_pairs

- Prompt: Evaluates statistical validity, generates 3 PubMed search queries targeting mechanism, epidemiology, and clinical outcomes

- Output: signal_strength (WEAK/MODERATE/STRONG/CRITICAL), confidence, evidence_queries list

- Tool: ClinicalTrials.gov live API call for structured AE corroboration

### Agent 2 — Literature Retriever

- Input: 3 search queries from Agent 1, drug_name filter

- Action: Filters ChromaDB by drug_name metadata, runs cosine similarity search, retries with MedDRA parent term if similarity < 0.75 (max 3 attempts)

- Output: Top 5 PubMed abstracts with PMID, title, excerpt, and relevance score

- Guardrail: Only returns abstracts above 0.75 cosine similarity threshold

### Agent 3 — Severity Assessor

- Input: Statistical scores + cited abstracts from Agents 1 and 2 + patient outcome data from FAERS OUTC file

- Action: Synthesizes all evidence into SafetyBrief JSON using SSS formula. Checks confidence. If confidence < 0.75, triggers feedback loop back to Agent 2 requesting 10 papers instead of 5 (max 2 retries).

- Output: SafetyBrief — severity tier, SSS component breakdown, mechanism hypothesis, clinical recommendation, confidence score, inline PMID citations, affected population

- Guardrail: Citation validator checks every cited PMID exists in pubmed_abstracts table. Unverified PMIDs cause brief rejection and agent re-run.

### Orchestration

LangGraph state machine with Pydantic-typed state. Conditional edges handle Agent 1 gate (discard below threshold), Agent 2 retry loop, Agent 3 feedback cycle, and HITL routing.

## 5.6 Guardrails and Human-in-the-Loop (HITL)

Input moderation: RxNorm normalization prevents drug name variants from splitting signal counts. PRR minimum case count (≥ 3) prevents single-report noise from entering the agent pipeline.

Output validation: All LLM outputs validated against Pydantic v2 schemas. Agent 3 citation validator checks every PMID against pubmed_abstracts table before brief is accepted. Ungrounded claims are rejected and trigger agent re-run.

Schema enforcement: SafetyBrief Pydantic model enforces required fields: severity_level, sss_composite, mechanism_hypothesis, recommendation, confidence_score, supporting_pmids. Missing fields cause structured output rejection.

### HITL Gate

| Severity | HITL Required | SLA |
| --- | --- | --- |
| WEAK | No — auto-logged | None |
| MODERATE | No — auto-logged | None |
| HIGH | Yes — reviewer approval required | 24 hours |
| CRITICAL | Yes — reviewer approval required | 4 hours |

HIGH and CRITICAL signals are written to the hitl_decisions queue. The system cannot publish these signals without a human decision row. All reviewer decisions are immutably logged with reviewer ID, timestamp, and notes.

Confidence thresholding: Agent 3 output with confidence < 0.75 triggers automatic deeper retrieval before a brief is finalized. Briefs that fail to reach 0.75 after 2 retries are held in "pending review" state.

## 5.7 Evaluations and Testing

MedSignal implements four distinct testing layers covering unit correctness, component integration, LLM output quality, and full system behavior. All tests live under tests/ and are organized by layer.

### Layer 1 — Unit Tests

Testing individual functions in complete isolation. No database, no API, no external calls — all dependencies are mocked. Written alongside the code, not after.

| Test | What is asserted | Owner |
| --- | --- | --- |
| PRR formula | Given A/B/C/D counts, assert PRR = expected. Edge cases: A=0, single case, zero denominator | Samiksha |
| ROR formula + CI | Given same counts, assert ROR and lower CI bound above 1.0 | Samiksha |
| SSS formula | Given 4 sub-scores, assert composite output. Non-compensatory rule: StatScore=0 must cap at WEAK regardless of other scores | Prachi |
| Pydantic schema validation | Feed invalid inputs (missing fields, out-of-range confidence, wrong enum), assert validation errors raised | Prachi |
| RxNorm normalizer | "Ozempic", "ozempic 1mg", "SEMA" → assert all map to same canonical RxCUI | Samiksha |
| Citation validator | PMIDs list with one fabricated PMID → assert brief is rejected before publication | Prachi |
| HITL SLA logic | Signal created at T → assert escalation triggers at T+4hr (CRITICAL) and T+24hr (HIGH) | Siddharth |
| SSS severity tiers | SSS=0.82 → CRITICAL, SSS=0.60 → HIGH, SSS=0.40 → MODERATE, SSS=0.10 → WEAK | Prachi |

Tools: pytest, unittest.mock, pytest-mock

### Layer 2 — Integration Tests

Testing two or more components working together with real infrastructure. PostgreSQL, Kafka, and Redis run via testcontainers-python. GPT-4o calls are mocked with pre-recorded responses.

| Test | Components | Pass condition | Owner |
| --- | --- | --- | --- |
| FAERS → Kafka → Spark → PostgreSQL | Kafka producer + Spark + PostgreSQL | After replaying 1,000 FAERS records, drug_symptom_pairs has finasteride-depression PRR within ±0.15 of 3.14 | SAMIKSHA RAJESH GUPTA |
| PRR threshold gate | Spark + PostgreSQL + Kafka | Pairs above PRR≥2.0 with count≥3 appear in signals_flagged topic. Pairs below threshold do not appear. | SAMIKSHA RAJESH GUPTA |
| ChromaDB retrieval | ChromaDB + embedding pipeline | Query returns ≥1 abstract with RRF score above threshold, sourced from either DENSE or SPARSE retriever — BOTH source tag considered highest confidence.with drug_name=finasteride metadata filter | SAMIKSHA RAJESH GUPTA |
| Agent pipeline (mocked GPT-4o) | Agent 1 + Agent 2 + Agent 3 | Given seeded PRR record, full pipeline produces valid SafetyBrief JSON matching Pydantic schema | PRACHI GANPATRAO PRADHAN |
| Feedback loop trigger | Agent 3 → Agent 2 (mocked) | When Agent 3 confidence < 0.75, assert Agent 2 is called a second time with n_results=10 not 5 | PRACHI GANPATRAO PRADHAN |
| HITL gate enforcement | Agent 3 + PostgreSQL + HITL service | CRITICAL signal cannot be written to published signals table without a row in hitl_decisions | SIDDHARTH RAKESH SHUKLA |
| FastAPI endpoints | FastAPI + PostgreSQL | GET /signals/active returns correct shape, severity filter, and pagination | SIDDHARTH RAKESH SHUKLA |
| Redis cache hit | FastAPI + Redis + PostgreSQL | Second identical request to /signals/active served from Redis — assert cache_hit=True in response header | SIDDHARTH RAKESH SHUKLA |

Tools: pytest, pytest-asyncio, httpx, testcontainers-python

### Layer 3 — LLM Evaluation Tests

Dedicated eval harness for assessing agent output quality. These tests produce scored metrics reported in Section 9.1 — they are not binary pass/fail.

#### A. Detection Lag Evaluation (primary — golden set)

The core research question: does MedSignal detect known historical signals before the FDA’s official communication date?

DLS = FDA_communication_date − MedSignal_first_flag_date (days) Target: Average DLS > 90 days across 10 golden signals

| Drug | Signal | FDA Communication |
| --- | --- | --- |
| Finasteride | Major Depressive Disorder | 2022 label update |
| Rofecoxib (Vioxx) | Myocardial Infarction | Sep 2004 withdrawal |
| Ondansetron (Zofran) | QT Prolongation | Sep 2011 |
| Simvastatin | Myopathy / Rhabdomyolysis | Jun 2011 label update |
| Metformin | Lactic Acidosis | Apr 2016 label update |
| + 5 additional | TBD from FAERS literature | Various |

#### B. RAG Retrieval Quality

For 20 drug-symptom pairs with established literature, a team member annotates the 5 most relevant PubMed abstracts as ground truth. Agent 2’s retrieval results are scored against this annotation.

Metrics: Mean Reciprocal Rank (MRR), Precision@5, NDCG@5

#### C. NER Extraction Quality

BioBERT BC5CDR extraction evaluated against n2c2 human-annotated clinical NER benchmarks — gold-standard drug and adverse event entity labels produced by human clinical annotators, not any LLM.

Metrics: Precision, Recall, F1 on drug entity extraction and adverse reaction extraction evaluated separately.

#### D. Safety Brief Linguistic Quality (secondary)

GPT-4o evaluates generated safety briefs on two narrow dimensions only — fluency and citation format correctness. Not clinical accuracy (evaluating clinical reasoning with GPT-4o would be circular — the same model generating and grading). Scores 1–5 per dimension. Reported as a supplementary metric with the circularity limitation explicitly acknowledged.

Tools: Custom Python eval harness (tests/eval/), GPT-4o API (linguistic eval only)

### Layer 4 — End-to-End (E2E) System Tests

Full stack running — Kafka, Spark, all three agents, FastAPI, PostgreSQL, ChromaDB, Redis all live. No mocks. Validates that the system behaves correctly as an integrated whole.

| Test | Flow | Pass condition |
| --- | --- | --- |
| Demo flow | FAERS record → Kafka → Spark → PRR above threshold → Agent pipeline → SafetyBrief → HITL queue | SafetyBrief appears in /hitl/queue within 60 seconds |
| HITL approval flow | Reviewer POSTs approve decision → signal moves from pending to published | Signal status = PUBLISHED, hitl_decisions row exists, signal visible in /signals/active |
| Confidence retry flow | Seed signal where Agent 3 scores low confidence → assert Agent 2 called twice | agent_traces table shows 2 rows for Agent 2 on same signal_id |
| Cache invalidation | Signal published → Redis TTL expires → next request hits PostgreSQL | Fresh data returned after 60s |
| PRR checkpoint assertion | Full FAERS 2023 Q1–Q4 batch through Spark | drug_symptom_pairs has finasteride-depression PRR within ±0.15 of 3.14 |

Tools: pytest, full Docker Compose stack

### Test File Structure

medsignal/tests/ ├── unit/ │ ├── test_prr.py ← PRR + ROR formula │ ├── test_sss.py ← SSS formula + severity tiers │ ├── test_schemas.py ← Pydantic validation │ ├── test_rxnorm.py ← Drug normalization │ ├── test_citation.py ← Citation grounding validator │ └── test_hitl_sla.py ← SLA escalation logic ├── integration/ │ ├── test_pipeline.py ← FAERS → Kafka → Spark → Postgres │ ├── test_chromadb.py ← Embedding + retrieval │ ├── test_agents.py ← Agent pipeline (mocked GPT-4o) │ ├── test_fastapi.py ← API endpoints + Redis cache │ └── test_hitl_gate.py ← HITL enforcement ├── e2e/ │ ├── test_demo_flow.py ← Full stack signal → HITL queue │ └── test_checkpoint.py ← finasteride PRR ≈ 3.14 └── eval/ ├── golden_set_eval.py ← Detection lag (DLS) ├── rag_eval.py ← MRR + Precision@5 + NDCG@5 └── brief_quality_eval.py ← GPT-4o linguistic eval

### Testing Ownership and Schedule

| Layer | Owner | When |
| --- | --- | --- |
| Unit — PRR, ROR, RxNorm, Spark schemas | SAMIKSHA RAJESH GUPTA | Written alongside code in W1 |
| Unit — SSS, Pydantic, citation validator | PRACHI GANPATRAO PRADHAN | Written alongside code in W1–W2 |
| Unit — HITL SLA, FastAPI models | SIDDHARTH RAKESH SHUKLA | Written alongside code in W2 |
| Integration — pipeline + ChromaDB | SAMIKSHA RAJESH GUPTA | W2 D5 |
| Integration — agent pipeline (mocked) | PRACHI GANPATRAO PRADHAN | W2 D6–D7 |
| Integration — FastAPI + Redis + HITL | SIDDHARTH RAKESH SHUKLA | W2 D6–D7 |
| E2E tests | All | W3 D3–D4 |
| Golden set eval + RAG eval | SAMIKSHA RAJESH GUPTA + PRACHI GANPATRAO PRADHAN | W3 D2–D4 |
| Brief quality eval (GPT-4o) | PRACHI GANPATRAO PRADHAN | W3 D4 |

### System Performance Metrics

| Metric | Target | Verification Method |
| --- | --- | --- |
| Average detection lag (DLS) | < 90 days earlier than FDA | SELECT AVG(fda_communication_date - medsignal_first_flag) FROM golden_signals |
| Signals detected earlier (of 10) | ≥ 7 of 10 | SELECT COUNT(*) FROM golden_signals WHERE detection_lag_days > 0 |
| Signal detection precision | > 0.60 | Confirmed signals / total flagged signals in test window |
| False positive rate | < 0.40 | 1 - precision from above |
| NER F1 on drug entity extraction | > 0.80 | BioBERT output vs n2c2 annotated test set via sklearn.metrics.f1_score |
| RAG Precision@5 | > 0.70 | Agent 2 top-5 PMIDs vs pharmacist-annotated ground truth for 20 queries |
| Mean agent latency (flag to brief) | < 120 seconds | SELECT agent_name, AVG(latency_ms) FROM agent_traces GROUP BY agent_name |
| Redis cache hit rate | > 40% | SELECT COUNT(*) FILTER (WHERE cache_hit) * 1.0 / COUNT(*) FROM agent_traces |
| Daily Claude API cost | < $5/day | SELECT DATE(created_at), SUM(cost_usd) FROM agent_traces GROUP BY DATE(created_at) |

## 5.8 Proof of Concept

PRR validation (Week 1 Day 5 checkpoint): After the Spark pipeline processes FAERS 2023 Q1–Q4, a direct query to drug_symptom_pairs for finasteride-depression must return PRR ≈ 3.14. This is the single most important validation in the project — it confirms the 7-file join, drug normalization, and PRR computation are all correct. If this fails, the join logic has a cartesian product bug that must be fixed before any agent work begins.

PubMed × ChromaDB hybrid retrieval POC validated: 500-abstract sample produced lit_scores of 0.49–0.66 across 5 golden signal drug-symptom pairs. Zero overlap between HNSW and BM25 retrievers across all 4 test queries confirms hybrid architecture is necessary. warfarin × skin necrosis case demonstrates BM25 catching exact-term matches that HNSW missed entirely at this corpus size.

Agent pipeline POC (Week 2 Day 5): End-to-end run: finasteride-depression signal enters Agent 1 from the database. Agent 2 retrieves 5 PubMed abstracts from ChromaDB on finasteride neurosteroid mechanism. Agent 3 generates a SafetyBrief JSON with inline PMID citations and SSS = 0.82 (CRITICAL). HITL gate fires. Brief appears in the Streamlit review queue.

### EDA Findings (pre-implementation)

- FAERS 2023–2024: 16M adverse event records across 8 quarterly ZIPs. Top drugs by report frequency confirm scope — ibuprofen, metformin, finasteride all present with sufficient case counts for PRR computation.

- PubMed corpus: 28,014 abstracts downloaded for 10 golden signal drugs. Average abstract length ~250 words. All records have PMID, title, and abstract text.

- ClinicalTrials.gov API: verified working (HTTP 200). Client code saved at utils/clinicaltrials_client.py. RxNorm API: verified working. Client code saved at utils/rxnorm_client.py.

# 6. Project Plan and Timeline

## 6.1 Milestones

| Milestone | Description | End of |
| --- | --- | --- |
| M1 | Docker Compose stack running. FAERS Kafka producer live. | Week 1 Day 3 |
| M2 | Spark pipeline complete. PRR ≈ 3.14 for finasteride. | Week 1 Day 5 |
| M3 | ChromaDB loaded. All three agents tested in isolation. | Week 2 Day 2 |
| M4 | Full LangGraph pipeline end-to-end. FastAPI endpoints live. | Week 2 Day 5 |
| M5 | Streamlit dashboard complete. HITL workflow functional. | Week 3 Day 3 |
| M6 | Golden set evaluation complete. Detection lag numbers recorded. | Week 3 Day 4 |
| M7 | Final polish, documentation, demo rehearsal, submission. | Week 3 Day 7 |

## 6.2 Timeline

| Task | Owner | Week 1 | Week 2 | Week 3 |
| --- | --- | --- | --- | --- |
| Docker Compose — Kafka + Spark setup | Samiksha | D1–D2 |  |  |
| FAERS ZIP parsing + 5-file join | Samiksha | D1–D3 |  |  |
| RxNorm API client | Samiksha | D2 |  |  |
| Kafka FAERS producer | Samiksha | D3–D4 |  |  |
| Spark NER pipeline (BC5CDR) | Samiksha | D4–D5 |  |  |
| Spark PRR/ROR computation | Samiksha | D5 |  |  |
| PostgreSQL schema — 9 tables | Prachi | D1–D2 |  |  |
| Pydantic shared schemas — all agents | Prachi + All | D2 |  |  |
| PubMed abstract fetch — 28K abstracts | Prachi | D2–D4 |  |  |
| ClinicalTrials API client | Prachi | D3–D4 |  |  |
| Golden signal table — 10 signals + FDA dates | Prachi | D4–D5 |  |  |
| SSS scoring service | Prachi | D5 |  |  |
| Docker Compose — full stack | Siddharth | D1–D2 |  |  |
| Redis — Bloom filter + hot signal cache | Siddharth | D2–D3 |  |  |
| Mock data generator — fake PRR rows | Siddharth | D3–D4 |  |  |
| Airflow DAG — PubMed embedding refresh | Siddharth | D4–D5 |  |  |
| ✓ Checkpoint: PRR ≈ 3.14 verified | All | D5 |  |  |
| Airflow DAG — FAERS batch load | Samiksha |  | D1–D2 |  |
| Kafka Structured Streaming consumer | Samiksha |  | D2–D4 |  |
| ChromaDB embedding load | Samiksha |  | D4–D5 |  |
| Agent 1 — signal detector | Samiksha |  | D1–D2 |  |
| Agent 2 — literature retriever (RAG) | Prachi |  | D1–D3 |  |
| Agent 3 — severity assessor + SSS + feedback loop | Prachi |  | D4–D6 |  |
| LangGraph orchestrator — all three wire their node | All |  | D7 |  |
| HITL service — review queue + SLA routing | Siddharth |  | D1–D3 |  |
| Agent 4 — reviewer briefing (HITL Claude call) | Siddharth |  | D3–D4 |  |
| FastAPI — /hitl + /health + /ingest endpoints | Siddharth |  | D3–D4 |  |
| FastAPI — /signals + /drugs endpoints | Prachi |  | D5 |  |
| FastAPI — /analytics endpoints | Samiksha |  | D5 |  |
| Kafka mock producer (frontend testing) | Siddharth |  | D4 |  |
| ✓ Checkpoint: full pipeline end-to-end | All |  | D7 |  |
| Golden set evaluation run | Samiksha |  |  | D2–D4 |
| DLS + precision + F1 metrics | Samiksha |  |  | D4–D5 |
| RAG Precision@5 evaluation | Prachi |  |  | D2–D3 |
| Brief quality evaluation (Claude) | Prachi |  |  | D4 |
| Redis cache layer — agent TTL | Prachi |  |  | D1 |
| React — Evaluation page | Samiksha |  |  | D5 |
| React — System Health page | Prachi |  |  | D5 |
| React — Signal feed + Signal detail | Siddharth |  |  | D1–D2 |
| React — HITL review interface | Siddharth |  |  | D3 |
| React — Drug search page | Siddharth |  |  | D4 |
| Unit + integration tests | Siddharth |  |  | D4–D5 |
| Demo rehearsal + final polish + README | All |  |  | D5–D7 |

# 7. Team Roles and Responsibilities

| Member | Role | Primary Ownership | LLM Work |
| --- | --- | --- | --- |
| Samiksha Rajesh Gupta | Data Pipeline + Statistical Intelligence Lead | Kafka + Spark + FAERS + PRR/ROR + SSS scoring | Agent 1 — Signal Detector |
| Prachi Ganpatrao Pradhan | LLM Agent + RAG Lead | LangGraph + Agent 2 + RAG pipeline | Agent 2 — Literature Retriever, LangGraph orchestrator (lead) |
| Siddharth Rakesh Shukla | Backend + Frontend + Validation Lead | FastAPI + React + HITL + Infrastructure | Agent 3 — Severity Assessor + feedback loop trigger |

## Tool Coverage — Every Member Touches Every Major Category

| Tool | Samiksha | Prachi | Siddharth |
| --- | --- | --- | --- |
| Kafka | Primary — FAERS producer + streaming | — | Mock producer for frontend testing |
| Spark | Primary — NER + PRR pipeline | — | Local test runner for checkpoint validation |
| PostgreSQL | PRR writes to drug_symptom_pairs | Primary — schema design + agent traces | HITL tables + audit trail |
| ChromaDB | One-time embedding load | Primary — RAG semantic queries | — |
| Redis | — | Agent response TTL cache + RxNorm lookup | Bloom filter for FAERS deduplication |
| Claude / LangGraph | Agent 1 + wires Agent 1 node | Agent 2 + LangGraph lead + feedback loop edge | Agent 3 + wires Agent 3 node + HITL routing edge |
| Pydantic | Spark schemas + Agent 1 output | Agent 2 schemas | Agent 3 SafetyBrief + FastAPI request/response models |
| Airflow | FAERS batch load DAG | — | PubMed embedding refresh DAG |
| FastAPI | /analytics endpoints (2) | /signals + /drugs endpoints (4) | /hitl + /health + /ingest endpoints (6) |
| React | Evaluation page | System Health page | Signal feed, detail, HITL, drug search (4 pages) |
| Docker | Kafka + Spark services | — | Full stack orchestration |

## Workload Balance

| Dimension | Samiksha | Prachi | Siddharth |
| --- | --- | --- | --- |
| Total tasks | 14 | 12 | 13 |
| High effort tasks | 5 | 3 | 5 |
| High complexity tasks | 3 | 4 | 3 |
| LLM agent | Agent 1 | Agent 2 | Agent 3 |
| LangGraph | Shared — wires Agent 1 node | Shared lead — orchestrator + feedback loop | Shared — wires Agent 3 node + HITL edge |
| React pages | Evaluation | System Health | Feed, Detail, HITL, Search |
| Novel contribution | Medium | High | Medium |

# 8. Risks and Mitigation

## 8.1 Potential Risks

| Risk | Likelihood | Impact |
| --- | --- | --- |
| FAERS cartesian product bug in 7-file join produces wrong PRR silently | High | Critical — poisons all downstream signals |
| Week 1 timeline slip cascades into agent pipeline work | High | High — zero slack in 3-week schedule |
| Reddit API rate limits or access restrictions | High | Low — optional component with graceful fallback |
| LLM hallucinated citations undermine safety brief credibility | Medium | High |
| ChromaDB returns irrelevant papers for a drug-symptom pair | Medium | Medium |
| OpenAI API cost exceeds $50 budget | Medium | Medium |
| Team member blocking during integration | Medium | Medium |

## 8.2 Mitigation Strategies

| Risk | Mitigation |
| --- | --- |
| Cartesian product bug | Filter DRUG file to suspect drugs only (drugcharacterization = 1) before joining. Assert finasteride PRR ≈ 3.14 as hard pipeline test. |
| Week 1 slip | Hard checkpoint Day 5. If behind: drop Reddit (set PatientScore = 0), defer Airflow (use manual triggers), defer AWS. Never cut Spark or agents. |
| Reddit API | Build last. PatientScore = 0 fallback in SSS formula. System accurate on 3 sources. |
| Hallucinated citations | Agent 3 only receives PMIDs passed explicitly by Agent 2. Post-generation validator checks every PMID against pubmed_abstracts. Brief rejected and re-run if validation fails. |
| Irrelevant ChromaDB results | Always filter by drug_name metadata before cosine search. Minimum similarity threshold 0.75. Additional mitigation: hybrid BM25 + HNSW retrieval ensures exact drug/symptom token matches are always captured even when semantic embedding space is sparse for new or rare drugs. s |
| API cost overrun | Hard $50 limit set in OpenAI dashboard on Day 1. Use GPT-4o-mini during development. Cache all agent responses in Redis. |
| Integration blocking | Mock-first development. Member 2 builds agents against mock drug_symptom_pairs. Member 3 builds Streamlit against mock FastAPI. Real integration in final 2 days of each week. |

# 9. Expected Outcomes and Metrics

## 9.1 KPIs

| KPI | Target |
| --- | --- |
| Average detection lag over FDA communication dates | > 90 days earlier |
| Golden signals detected earlier (of 10) | ≥ 7 of 10 |
| Signal detection precision | > 0.75 |
| NER F1 on drug entity extraction | > 0.80 |
| RAG Precision@5 | > 0.70 |
| Mean agent pipeline latency | < 60 seconds |
| Redis cache hit rate | > 40% |
| Daily GPT-4o cost during demo week | < $5/day |

## 9.2 Expected Benefits

MedSignal demonstrates that the data infrastructure required to dramatically reduce pharmacovigilance detection lag already exists — it simply requires the right engineering to unlock. By combining streaming data processing at scale with RAG-grounded LLM reasoning and structured human oversight, the platform reduces what currently takes a human analyst hours of manual work to minutes of automated, citation-backed investigation.

The detection lag evaluation against 10 historical FDA signals provides a concrete, defensible measure of impact. Even a 90-day average lead time over official FDA communications represents a meaningful reduction in patient exposure to unrecognized drug risks.

# 10. Token and Cost Report

## Cost Drivers

- GPT-4o agent calls (primary cost): 3 agents × average 2,000 tokens per signal × estimated 500 signals processed during demo week = ~3M tokens ≈ $15–25

- OpenAI embedding generation (one-time): 28,000 abstracts × ~330 tokens average = ~9.2M tokens ≈ $0.18

- GPT-4o-mini during development: ~$5 estimated

Hard limits: OpenAI account hard limit set at $50 on Day 1. Budget alert at $30.

## Optimization Strategies

- Redis caches all agent responses for identical drug-symptom inputs (24-hour TTL). Target > 40% cache hit rate during demo week — reduces GPT-4o calls by nearly half.

- GPT-4o-mini used for all development and testing. GPT-4o used only for final evaluation and demo.

- RxNorm lookups cached in Redis — same drug name variant never hits the API twice.

- Embedding generation is a one-time cost. ChromaDB persists to disk across container restarts.

Token reporting: The agent_traces PostgreSQL table logs every LLM call with total_tokens, cost_usd, latency_ms, and cache_hit. The React System Health page displays cumulative daily token usage and cost by agent in real time via a /analytics/token-cost FastAPI endpoint.

# 11. Conclusion

MedSignal addresses a documented, consequential gap in public health infrastructure: the 6–24 month detection lag between when drug safety signals first appear in FDA FAERS data and when patients are officially warned. The platform combines streaming data engineering at scale with a three-agent LLM pipeline grounded in peer-reviewed medical literature, evaluated against a rigorous retrospective golden set of 10 historical FDA signals.

The system is honest about what it is and what it is not. MedSignal is a detection and triage tool — it accelerates human review, it does not replace it. The HITL gate exists because LLM-generated safety briefs require clinical judgment before publication. PRR statistical significance is not causation. These constraints are built into the architecture, not acknowledged as footnotes.

What the system does deliver is concrete: a platform that reads 16 million adverse event reports, retrieves supporting medical evidence, and produces a structured safety brief with full citation trails — in minutes rather than months. That is the gap MedSignal closes.

# 12. References

- FDA Adverse Event Reporting System (FAERS). https://fis.fda.gov/extensions/FPD-QDE-FAERS/FPD-QDE-FAERS.html

- openFDA Drug Adverse Event API. https://open.fda.gov/apis/drug/event/

- NCBI E-utilities API. https://eutils.ncbi.nlm.nih.gov/

- ClinicalTrials.gov REST API v2. https://clinicaltrials.gov/api/v2

- RxNorm API. https://rxnav.nlm.nih.gov/

- Freifeld, C.C., et al. (2014). Digital Drug Safety Surveillance. Drug Safety, 37(5), 343–350.

- Nikfarjam, A., et al. (2015). Pharmacovigilance from social media. JAMIA, 22(3), 671–681.

- Evans, S.J.W., et al. (2001). Use of proportional reporting ratios for signal generation. Pharmacoepidemiology and Drug Safety, 10(6), 483–486.

- n2c2 NLP Research Datasets. https://n2c2.dbmi.hms.harvard.edu/

- LangGraph Documentation. https://langchain-ai.github.io/langgraph/

- ChromaDB Documentation. https://docs.trychroma.com/

# Appendix

## A. Core Pydantic Schemas

class SeverityLevel(str, Enum): WEAK = "WEAK" MODERATE = "MODERATE" HIGH = "HIGH" CRITICAL = "CRITICAL" class SSSScores(BaseModel): stat_score: Decimal # 0.0 - 1.0 lit_score: Decimal patient_score: Decimal trial_score: Decimal sss_composite: Decimal severity_level: SeverityLevel class SafetyBrief(BaseModel): signal_id: str drug_name: str meddra_reaction: str severity_level: SeverityLevel sss_scores: SSSScores mechanism_hypothesis: str recommendation: str # MONITOR / LABEL_UPDATE / RESTRICT / WITHDRAW confidence_score: Decimal supporting_pmids: list[str] generated_summary: str hitl_required: bool

## B. Kafka Topic Schema (FAERS case message)

{ "primaryid": "12345678", "receive_date": "20230415", "patient_age": 54, "patient_sex": "M", "country": "US", "drugs": [{ "name": "FINASTERIDE", "rxcui": "184305", "role": "PS" }], "reactions": [{ "meddra_term": "Depression", "meddra_code": "10012378" }], "outcomes": ["HO"], "indication": "Benign prostatic hyperplasia" }

## C. PRR Validation Query

SELECT drug_name, meddra_reaction, prr_score, case_count_a FROM drug_symptom_pairs WHERE drug_name = 'finasteride' AND meddra_reaction ILIKE '%depress%' ORDER BY prr_score DESC LIMIT 5; -- Expected: prr_score ≈ 3.14, case_count_a ≈ 678

## D. Environment Variables

OPENAI_API_KEY=... KAFKA_BOOTSTRAP_SERVERS=localhost:9092 POSTGRES_URL=postgresql://medsignal:password@localhost:5432/medsignal CHROMA_PATH=./data/chromadb REDIS_URL=redis://localhost:6379 NCBI_API_KEY=...